## Slide 1
Enterprise Supply Chain Data Platform
Sprint 0 + Sprint 1 Review
UC18 | ABC Global Manufacturing Ltd.
ESCDP | Sprint 0 & Sprint 1 1/10

## Slide 2
Project Overview
Business problem and project goal
Supply-chain information is distributed across SCM, WMS, TMS, Inventory, ERP, Procurement, Vendor, Logistics and Order Fulfillment systems.
Independent systems and heterogeneous formats make it difficult to obtain one consistent operational view.
ESCDP brings the source data into a governed PostgreSQL platform for analysis and reporting.
Main outcomes: better visibility, cleaner data, traceability and decision-ready dashboards.
ESCDP | Sprint 0 & Sprint 1 2/10

## Slide 3
Sprint 0 – Project Initiation & Architecture
Activity | Status / Output
Business requirements | BRD prepared
Project planning | Project Charter prepared
Architecture | High-level solution architecture defined
Version control | Git repository and project structure established
Backlog | Sprint 0 backlog prepared
Technology decisions | Pentaho, PostgreSQL, Python/Pandas, Git/GitHub and Power BI
ESCDP | Sprint 0 & Sprint 1 3/10

## Slide 4
Sprint 0 – Key Business Requirements
Area | Requirement
Integration | Collect data from multiple heterogeneous supply-chain sources.
Ingestion | Support CSV, Excel, JSON, XML and SQL data.
Data Quality | Profile, validate, clean and standardize source data.
Warehouse | Store curated data in PostgreSQL using a star schema.
Governance | Maintain metadata, data dictionary, lineage and audit information.
Reporting | Provide Power BI dashboards for supply-chain analytics.
Version Control | Maintain project artifacts and code using Git/GitHub.
ESCDP | Sprint 0 & Sprint 1 4/10

## Slide 5
Solution Architecture
End-to-end data flow
Source systems → Pentaho Data Integration → PostgreSQL staging → Python/Pandas → PostgreSQL warehouse → Power BI.
Governance activities cover metadata, lineage, glossary and audit information.
DataCo partitions retain Order Id as the common integration key.
USAID/SCMS procurement and vendor data remain a separate source group.
Sources
Pentaho
PostgreSQL Staging
Python / Pandas
PostgreSQL Warehouse
Power BI
ESCDP | Sprint 0 & Sprint 1 5/10

## Slide 6
Sprint 1 – Data Discovery & Source Preparation
Final source formats used in the project
System | Source | Pentaho / Working Flow | Final Source Format
SCM | DataCo | CSV → XML | CSV
WMS | DataCo | CSV → Excel | CSV
TMS | DataCo | Excel | Excel
ERP | DataCo | SQL | SQL
Inventory | DataCo | CSV | CSV
Logistics Tracking | DataCo | XML → JSON | XML
Order Fulfillment | DataCo | CSV | CSV
Procurement | USAID/SCMS | CSV → JSON | CSV
Vendor Management | USAID/SCMS | JSON → Excel | JSON
Distribution Centre | Distribution Centre DB | CSV | CSV
ESCDP | Sprint 0 & Sprint 1 6/10

## Slide 7
Sprint 1 – Data Preparation & Integration
Source preparation and shared-key considerations
Source Group | System | Key / Identifier | Preparation
DataCo | SCM | Order Id | CSV → XML
DataCo | WMS | Order Id | CSV → Excel
DataCo | TMS | Order Id | Excel
DataCo | ERP | Order Id | SQL
DataCo | Inventory | Order Id | CSV
DataCo | Logistics Tracking | Order Id | XML → JSON
DataCo | Order Fulfillment | Order Id | CSV
USAID/SCMS | Procurement / Vendor | ID / PO-SO # | CSV/JSON → required working formats
Distribution Centre | Distribution Centre DB | Source DB key | CSV
ESCDP | Sprint 0 & Sprint 1 7/10

## Slide 8
Sprint 1 – Pentaho Transformations
Transformations implemented to prepare heterogeneous source data
System | Transformation | Purpose
Procurement | CSV → JSON | Converted Procurement CSV data to JSON for heterogeneous-source ingestion.
WMS | CSV → Excel | Converted WMS CSV data to Excel.
Vendor Management | JSON → Excel | Converted Vendor Management JSON data to Excel.
Logistics Tracking | XML → JSON | Converted Logistics Tracking XML data to JSON.
SCM | CSV → XML | Converted SCM CSV data to XML.
Note: ERP, Distribution Centre, Inventory, TMS and Order Fulfillment remain in their stated source formats and do not have a Pentaho format transformation listed here.
ESCDP | Sprint 0 & Sprint 1 8/10

## Slide 9
Why We Did This in Sprint 0 & Sprint 1
Preparing the project and making the source data ready for ingestion
Stage | Why | What We Did
Sprint 0 | Understand the business problem and supply-chain systems. | Defined scope, requirements, architecture, repository structure and backlog.
Sprint 1 | Discover and prepare the actual source datasets. | Identified source formats, added the Distribution Centre dataset, created required Pentaho transformations and prepared the datasets for ingestion.
Business Reason | Different systems provide data in different formats. | Format transformations make the sources suitable for a common ingestion process while retaining their business meaning.
Integration Reason | Data must be traceable across systems. | Shared identifiers such as Order Id are retained where applicable so related DataCo data can be connected later.
ESCDP | Sprint 0 & Sprint 1 9/10

## Slide 10
Sprint 0 & Sprint 1 – Summary
What was achieved
Defined the business problem, objectives, scope and solution architecture.
Established the GitHub project structure and Sprint 0 documentation.
Identified the source systems and their working data formats.
Added the Distribution Centre database CSV as an additional source.
Implemented the five required Pentaho transformations: Procurement CSV→JSON, WMS CSV→Excel, Vendor JSON→Excel, Logistics Tracking XML→JSON and SCM CSV→XML.
Kept ERP as SQL, Distribution Centre as CSV, Inventory as CSV, TMS as Excel and Order Fulfillment as CSV.
Prepared the source layer for consistent ingestion while preserving the relevant business identifiers.
ESCDP | Sprint 0 & Sprint 1 10/10