Project Charter – Enterprise Supply Chain Data Platform (ESCDP)

UC18: Enterprise Supply Chain Data Platform (ESCDP): Building a Unified Supply Chain & Logistics Analytics Platform

# 1. Project Overview

| Item | Details |
| --- | --- |
| Project Name | Enterprise Supply Chain Data Platform (ESCDP) |
| Client | ABC Global Manufacturing Ltd. (Fictional) |
| Project Type | Enterprise Data Engineering Capstone Project |
| Methodology | Agile Scrum |
| Digital Assignment | DA 1 – Sprint 0 and Sprint 1 |
| Primary Tools | Pentaho Data Integration (Spoon), PostgreSQL, Python (Pandas), Git/GitHub, Power BI |
| Documentation | Markdown / MS Word |

# 2. Business Background

ABC Global Manufacturing Ltd. operates a global supply chain network comprising multiple manufacturing plants, distribution centers, warehouses, logistics partners, and retail outlets across different regions. Every day, thousands of business transactions are generated from Supply Chain Management (SCM), Warehouse Management System (WMS), Transportation Management System (TMS), Inventory Management, Enterprise Resource Planning (ERP), Procurement, Vendor Management, Logistics Tracking, and Order Fulfillment Systems. As these systems operate independently, the organization faces challenges in monitoring inventory levels, tracking shipments, optimizing warehouse operations, reducing delivery delays, improving supplier collaboration, and gaining end-to-end visibility across the supply chain.

# 3. Project Objective

Collect supply chain data from multiple heterogeneous enterprise systems.

Clean, validate, and standardize logistics and inventory data.

Store curated datasets in an enterprise PostgreSQL Data Warehouse.

Maintain metadata, audit logs, and end-to-end data lineage.

Support inventory analytics, logistics reporting, supplier performance, and executive dashboards.

Use Git and GitHub for collaborative version control.

Produce enterprise-standard technical documentation and sprint deliverables.

# 4. Scope

| Area | Scope |
| --- | --- |
| In Scope | Source-system analysis, business requirements, architecture, Git repository, heterogeneous data ingestion, PostgreSQL staging, data profiling and cleansing, warehouse design, lineage, governance and Power BI reporting. |
| Out of Scope | The UC18 document does not define specific out-of-scope business functions; therefore no additional exclusions are being added here. |

# 5. Stakeholders

| Stakeholder / Role | Interest / Responsibility |
| --- | --- |
| VP of Supply Chain Operations / Sponsor | Overall business direction and supply chain visibility. |
| SCM / Supply Chain Operations | Supply chain and regional operational requirements. |
| Warehouse / WMS Users | Warehouse and inventory operational requirements. |
| Logistics / TMS Users | Shipment and delivery tracking requirements. |
| Procurement / Vendor Users | Supplier and procurement performance requirements. |
| Data Engineering Team | ETL, staging, warehouse and data-quality implementation. |
| IT / Data Governance | Metadata, audit, lineage and governance requirements. |
| Analytics / Management | Executive reporting and dashboard consumption. |

# 6. Source Systems

| System | Purpose in Project |
| --- | --- |
| Supply Chain Management (SCM) | Supply chain and regional operations. |
| Warehouse Management System (WMS) | Warehouse and product/category operations. |
| Transportation Management System (TMS) | Transportation and shipment operations. |
| Inventory Management System | Inventory quantities and product information. |
| Enterprise Resource Planning (ERP) | Customer, sales and business transaction information. |
| Procurement System | Procurement and purchasing information. |
| Vendor Management System | Vendor and supplier information. |
| Logistics Tracking System | Delivery and logistics status information. |
| Order Fulfillment System | Order and fulfillment information. |

# 7. High-Level Architecture

Source datasets → Pentaho Data Integration (Spoon) → PostgreSQL staging → Python (Pandas) profiling and cleansing → PostgreSQL star-schema warehouse → Power BI reporting.

Git/GitHub and documentation support the project throughout the pipeline. The Sprint 0/1 guidebook specifies that the staging layer is a raw landing zone, Python is used for profiling/cleansing, PostgreSQL is used for the warehouse, and Power BI is used for executive-facing dashboards.

# 8. Sprint Plan

| Sprint | Focus | Main Deliverables |
| --- | --- | --- |
| Sprint 0 | Project Initiation & Architecture | BRD, Solution Architecture, Git Repository, Sprint Backlog, Project Charter |
| Sprint 1 | Data Discovery & Ingestion | Source Inventory, Data Dictionary, Pentaho ETL Pipelines, Staging Database, Git Commit History |
| Sprint 2 | Data Profiling & DB / Data Warehouse | Data Profiling Report, Data Quality Report, Star Schema, PostgreSQL Data Warehouse, SQL Scripts |
| Sprint 3 | Data Governance, Lineage & Analytics | Data Lineage Document, Metadata Repository, Pentaho Jobs, Validation Report, Power BI Dashboard, Final Git Release, Project Report, Sprint Presentation |

# 9. Success Criteria

Multiple heterogeneous supply-chain sources can be ingested into PostgreSQL staging.

Supply-chain data is cleaned, validated and standardized before warehouse use.

A PostgreSQL star-schema warehouse is available for analytics.

Metadata, audit information and end-to-end lineage are documented.

Power BI dashboards support inventory, logistics and supply-chain analytics.

Project artifacts and code are maintained using Git/GitHub.